Trading Bots Dashboard

Angular build guide: repo layout, stack, data contract and build plan

Version 1, 7 October 2026. Companion to DESIGN.md and TASKS.md (the bots). This document answers how the web dashboard is built; the detailed spec and task list are in the Markdown files listed in section 9.

# 1. Short answers

- Separate project folder? Keep one git repo with a separate folder per app: bot/ for Python and dashboard/ for Angular. The two toolchains never mix, but they share the docs, the Firestore schema and the Firebase config at the repo root.

- Skill: add anthropics/skills@frontend-design to the repo so Claude Code in VS Code uses it for every screen. Install steps are in section 8.

- MCP for UI design? Not needed. The mockups exist and Claude can build Angular from them. Add a Figma MCP only if you start designing in Figma, or a browser tool when you want Claude to check the running screens.

- Read-only in version 1. Approvals stay in Telegram. The mockup shows Approve, Reject and Pause buttons; in the real app these become read-only cards with an Approve in Telegram link.

# 2. Repo layout

tradebots/

bot/                 Python 3.12 (src/tradebots, tests, pyproject.toml)

dashboard/           Angular app

docs/                DESIGN.md  TASKS.md  DASHBOARD-DESIGN.md  DASHBOARD-TASKS.md

mockups/           Main.dc.html  BotDetail.dc.html

scripts/             check_prereqs.sh

firebase.json  firestore.rules  firestore.indexes.json  .firebaserc

.claude/skills/      frontend-design/

CLAUDE.md            (root)    dashboard/CLAUDE.md

.github/workflows/   bot.yml  dashboard.yml

Why one repo: the dashboard reads what the bots write, so one change can touch both sides, and a single set of docs stays correct. Why separate folders: Python and Node have different dependencies, CI and tests. Note that TASKS.md task S0-1 now says to create bot/ and dashboard/ rather than putting Python at the root.

# 3. Stack decisions

| Area | Choice | Why |
| --- | --- | --- |
| Framework | Current Angular: standalone components, signals, built-in control flow | No NgModules; simple reactive state |
| Styling | SCSS with CSS custom properties from the design tokens | Matches the mockup; no UI library to fight |
| Charts | Small hand-written SVG components | Data is tiny and the mockup is already SVG |
| Data | @angular/fire reading Firestore | Same database as the bots |
| Auth | Firebase Auth, Google sign-in, one allowed account | Single user; rules enforce it |
| Hosting | Firebase Hosting | Same project, free tier |
| Tests | Default Angular test runner; Firestore emulator for rules | Keep tooling default |

# 4. Screens

- Overview. Equity, today, open risk, trades today, kill switch; return-since-start chart; plans awaiting approval; three bot cards; open positions; recently closed trades.

- Bot report. Avatar, status and budget; return, average R, win rate, profit factor, drawdown; paper against backtest; R-result histogram; go-live checklist; results by setup; recent trades with both analyst verdicts.

- Later. Trades list, reports, a read-only settings page and a phone-first approvals view.

Visual reference: the two mockup screens (dark theme, amber, blue and violet for the three bots, dashed round avatar slots until you pick avatars). All numbers in the mockups are sample data.

# 5. Data contract

The dashboard reads documents the bots write. Names are proposed and should be reconciled with DESIGN.md section 12 in task D1.

| Collection or document | Used for | Read style |
| --- | --- | --- |
| system/status | Equity, day result, open risk, trades today, kill switch, heartbeat | One document, live listener |
| daily_rollups/{date} | Return chart, per-bot daily equity | One-shot, last 60 days |
| bots/{botId} | Name, strategy, budget, status, avatar URL, headline stats | One-shot |
| plans (proposed or armed) | Awaiting-approval cards | One-shot, refresh every 60 s |
| positions (open) | Open positions table | One-shot, refresh every 60 s |
| trades (latest 20) | Recent trades with analyst verdicts | One-shot |
| setup_stats/{botId}_{setup} | Results by setup | One-shot |

The free Spark plan allows 50,000 reads a day, so the app uses one-shot reads with a 60-second refresh and a single listener on system/status. It builds first on mock data (a DataService with a mock and a Firestore implementation), and always shows a Sample data badge when mock numbers are on screen.

# 6. Security

- Google sign-in only; Firestore rules allow read for your own account and deny every write from the web app.

- The bots write with a service account, which bypasses rules; that key never goes in the repo.

- Test the rules in the emulator: signed out denied, another account denied, your account reads, nobody writes.

# 7. Build plan

| Stage | What gets built | Effort | Done when |
| --- | --- | --- | --- |
| D0 | Setup: prerequisites, skill, ng new, Firebase init, CI | 0.5 day | Starter page runs, CI green |
| D1 | Data contract and mock data | 1 day | Fixtures typed and tested |
| D2 | Design system and app shell | 1 to 2 days | Style guide route shows all parts |
| D3 | SVG charts | 1 to 2 days | Line, bars, sparkline tested |
| D4 | Overview page | 2 days | Matches mockup on mock data |
| D5 | Bot report page | 2 days | Matches mockup on mock data |
| D6 | Real data, sign-in, rules | 1 to 2 days | Emulator end to end |
| D7 | Responsive, states, accessibility, avatars | 1 to 2 days | Phone width and states pass |
| D8 | Deploy to Firebase Hosting, CI deploy | 1 day | Live URL with sign-in |

About 10 to 14 focused days for one person. Stage D9 (trades, reports, settings, phone approvals) comes after the paper run starts. The task-level checklist is in DASHBOARD-TASKS.md.

# 8. Adding the skill and tools

From the repo root, try the installer with the source you named:

npx skills add anthropics/skills@frontend-design

If that form is not accepted, run npx skills add --help for the current syntax, or install by hand:

- Open github.com/anthropics/skills and find the frontend-design folder.

- Copy the whole folder to .claude/skills/frontend-design/ in the repo (it holds SKILL.md) and commit it.

- Restart Claude Code and ask it to list its skills; frontend-design should appear.

Then run scripts/check_prereqs.sh and install the Angular CLI with npm install -g @angular/cli. Recommended VS Code extensions: Angular Language Service, ESLint, Prettier and the Claude Code extension.

# 9. The files in this pack

| File | Goes to | Purpose |
| --- | --- | --- |
| DASHBOARD-DESIGN.md | docs/ | Full dashboard spec: tokens, screens, data, rules |
| DASHBOARD-TASKS.md | docs/ | Stages D0 to D9 as checkbox tasks |
| CLAUDE.md | dashboard/CLAUDE.md | Standing instructions for Claude Code |
| SKILLS-SETUP.md | docs/ | Skill and tool setup steps |
| Main.dc.html, BotDetail.dc.html | docs/mockups/ | Visual reference screens (sample data) |
| TASKS.md (updated) | docs/ | Bot tasks; S0-1 now uses bot/ and dashboard/ |
| check_prereqs.sh | scripts/ | Checks and installs local tools on Apple Silicon |

# 10. Open items

- Avatar pictures: placeholders now; pick later and set avatarUrl on each bot.

- Whether the web app may ever approve or pause: version 1 says no.

- Firestore collection names: reconcile with DESIGN.md section 12 in task D1.

- Hosting for the bots (VM) is still decided at stage S11; it does not affect the dashboard.