Trading Bots Dashboard

Angular build guide: repo layout, stack, data contract and build plan

Version 1, 7 October 2026. Companion to DESIGN.md and TASKS.md (the bots). This document answers how the web dashboard is built; the detailed spec and task list are in the Markdown files listed in section 10.

# 1. Short answers

- Separate project folder? Keep one git repo with a separate folder per app: bot/ for Python and dashboard/ for Angular. The two toolchains never mix, but they share the docs, the Firestore schema and the Firebase config at the repo root.

- Skill: add anthropics/skills@frontend-design to the repo so Claude Code in VS Code uses it for every screen. Install steps are in section 9.

- MCP for UI design? Not needed. The mockups exist and Claude can build Angular from them. Add a Figma MCP only if you start designing in Figma, or a browser tool when you want Claude to check the running screens.

- Read-only in version 1. Approvals stay in Telegram. The mockup shows Approve, Reject and Pause buttons; in the real app these become read-only cards with an Approve in Telegram link.

# 2. Repo layout

tradebots/

bot/                 Python 3.12 (src/tradebots, tests, pyproject.toml)

dashboard/           Angular app

docs/                DESIGN.md  TASKS.md  DASHBOARD-DESIGN.md  DASHBOARD-TASKS.md

mockups/           Main.dc.html  BotDetail.dc.html

scripts/             check_prereqs.sh

firebase.json  firestore.rules  firestore.indexes.json  .firebaserc

.claude/skills/      frontend-design/

CLAUDE.md            (root)    dashboard/CLAUDE.md

.github/workflows/   bot.yml  dashboard.yml

Why one repo: the dashboard reads what the bots write, so one change can touch both sides, and a single set of docs stays correct. Why separate folders: Python and Node have different dependencies, CI and tests. Note that TASKS.md task S0-1 now says to create bot/ and dashboard/ rather than putting Python at the root.

# 3. Stack decisions

| Area | Choice | Why |
| --- | --- | --- |
| Framework | Current Angular: standalone components, signals, built-in control flow | No NgModules; simple reactive state |
| Styling | SCSS with CSS custom properties from the design tokens | Matches the mockup; no UI library to fight |
| Charts | Small hand-written SVG components | Data is tiny and the mockup is already SVG |
| Data | @angular/fire reading Firestore | Same database as the bots |
| Auth | Firebase Auth, Google sign-in, one allowed account | Single user; rules enforce it |
| Hosting | Firebase Hosting | Same project, free tier |
| Tests | Default Angular test runner; Firestore emulator for rules | Keep tooling default |

# 4. Screens

- Overview. Equity, today, open risk, trades today, kill switch; return-since-start chart; plans awaiting approval; three bot cards; open positions; recently closed trades.

- Bot report. Avatar, status and budget; return, average R, win rate, profit factor, drawdown; paper against backtest; R-result histogram; go-live checklist; results by setup; recent trades with both analyst verdicts.

- Later. Trades list, reports, a read-only settings page and a phone-first approvals view.

Visual reference: the two mockup screens (dark theme, amber, blue and violet for the three bots, dashed round avatar slots until you pick avatars). All numbers in the mockups are sample data.

# 5. Data contract

The dashboard reads documents the bots write. Names are proposed and should be reconciled with DESIGN.md section 12 in task D1.

| Collection or document | Used for | Read style |
| --- | --- | --- |
| system/status | Equity, day result, open risk, trades today, kill switch, heartbeat | One document, live listener |
| daily_rollups/{date} | Return chart, per-bot daily equity | One-shot, last 60 days |
| bots/{botId} | Name, strategy, budget, status, avatar URL, headline stats | One-shot |
| plans (proposed or armed) | Awaiting-approval cards | One-shot, refresh every 60 s |
| positions (open) | Open positions table | One-shot, refresh every 60 s |
| trades (latest 20) | Recent trades with analyst verdicts | One-shot |
| setup_stats/{botId}_{setup} | Results by setup | One-shot |

The free Spark plan allows 50,000 reads a day, so the app uses one-shot reads with a 60-second refresh and a single listener on system/status. It builds first on mock data (a DataService with a mock and a Firestore implementation), and always shows a Sample data badge when mock numbers are on screen.

# 6. Security

- Google sign-in only; Firestore rules allow read for your own account and deny every write from the web app.

- The bots write with a service account, which bypasses rules; that key never goes in the repo.

- Test the rules in the emulator: signed out denied, another account denied, your account reads, nobody writes.

# 7. Observability and audit log

Added after an architecture review. The detail is in DESIGN.md sections 13.2, 13.3 and 18; the dashboard only reads this data.

- Audit log. An append-only audit_log collection records every step of a trade: scan result, veto reasons, analyst verdicts, your approval (with your Telegram id), recheck, order, fills, exits and every command or breaker trip. Each event carries the config and code version. Nobody can edit or delete events, including you.

- Why it helps. You can answer why it bought something months later, prove each order followed your approval, find why paper results differ from the backtest, and keep clean records for tax filing.

- Observability, sized for one VM. Structured logs with a plan id on every line, a heartbeat, a handful of metrics with alert thresholds (data freshness, API errors, order latency, reconciliation differences, slippage, AI cost) and Telegram alerts. No tracing stack.

- Outside dead-man ping. A free external check is pinged on every heartbeat and messages you when pings stop, because a dead VM cannot alert you itself.

- Dashboard. A read-only Audit view (stage D9) shows the event timeline for a plan or trade, with paged reads.

Architecture review findings, in priority order:

| # | Finding | Mitigation |
| --- | --- | --- |
| 1 | Silent failure | Outside ping, heartbeat alerts, data-freshness metrics |
| 2 | Crash recovery and duplicate orders | State only in Firestore, idempotent client order ids, broker is the source of truth |
| 3 | Trading on stale or missing inputs | Fail closed: block new entries and alert |
| 4 | Secrets sprawl | Secret Manager, separate keys per purpose, rotate by create, switch, delete |
| 5 | Single VM | Runbook, snapshot, game day; stop orders live at the broker |
| 6 | Backups need a paid plan | Nightly JSON dump to storage you control |
| 7 | Broker eligibility from India | Verify before building toward live |

# 8. Build plan

| Stage | What gets built | Effort | Done when |
| --- | --- | --- | --- |
| D0 | Setup: prerequisites, skill, ng new, Firebase init, CI | 0.5 day | Starter page runs, CI green |
| D1 | Data contract and mock data | 1 day | Fixtures typed and tested |
| D2 | Design system and app shell | 1 to 2 days | Style guide route shows all parts |
| D3 | SVG charts | 1 to 2 days | Line, bars, sparkline tested |
| D4 | Overview page | 2 days | Matches mockup on mock data |
| D5 | Bot report page | 2 days | Matches mockup on mock data |
| D6 | Real data, sign-in, rules | 1 to 2 days | Emulator end to end |
| D7 | Responsive, states, accessibility, avatars | 1 to 2 days | Phone width and states pass |
| D8 | Deploy to Firebase Hosting, CI deploy | 1 day | Live URL with sign-in |

About 10 to 14 focused days for one person. Stage D9 (trades, reports, settings, phone approvals) comes after the paper run starts. The task-level checklist is in DASHBOARD-TASKS.md.

# 9. Adding the skill and tools

From the repo root, try the installer with the source you named:

npx skills add anthropics/skills@frontend-design

If that form is not accepted, run npx skills add --help for the current syntax, or install by hand:

- Open github.com/anthropics/skills and find the frontend-design folder.

- Copy the whole folder to .claude/skills/frontend-design/ in the repo (it holds SKILL.md) and commit it.

- Restart Claude Code and ask it to list its skills; frontend-design should appear.

Then run scripts/check_prereqs.sh and install the Angular CLI with npm install -g @angular/cli. Recommended VS Code extensions: Angular Language Service, ESLint, Prettier and the Claude Code extension.

# 10. The files in this pack

| File | Goes to | Purpose |
| --- | --- | --- |
| DASHBOARD-DESIGN.md | docs/ | Full dashboard spec: tokens, screens, data, rules |
| DASHBOARD-TASKS.md | docs/ | Stages D0 to D9 as checkbox tasks |
| CLAUDE.md | dashboard/CLAUDE.md | Standing instructions for Claude Code |
| SKILLS-SETUP.md | docs/ | Skill and tool setup steps |
| Main.dc.html, BotDetail.dc.html | docs/mockups/ | Visual reference screens (sample data) |
| DESIGN.md (updated) | docs/ | Adds observability, audit log and the architecture review (sections 13.2, 13.3, 18) |
| TASKS.md (updated) | docs/ | Bot tasks; adds audit, fail-closed, idempotency and monitoring tasks |
| check_prereqs.sh | scripts/ | Checks and installs local tools on Apple Silicon |

# 11. Open items

- Avatar pictures: placeholders now; pick later and set avatarUrl on each bot.

- Whether the web app may ever approve or pause: version 1 says no.

- Firestore collection names: reconcile with DESIGN.md section 12 in task D1.

- Hosting for the bots (VM) is still decided at stage S11; it does not affect the dashboard.